Project Proposal

Teaching a Small Language Model to Fact-Check, and to Know When It Doesn't Know

Team members

| Name | Matric no. | Email | Role |
| --- | --- | --- | --- |
| [Name] | [A0000000X] | [email] | RL-1 Verifier training |
| [Name] | [A0000000X] | [email] | RL-2 Reward & calibration |
| [Name] | [A0000000X] | [email] | RL-3 Controller |
| [Name] | [A0000000X] | [email] | AG-1 Retrieval & tools |
| [Name] | [A0000000X] | [email] | AG-2 Agent loop & multi-turn RL |
| [Name] | [A0000000X] | [email] | AG-3 Evaluation, data & demo |

Background

Platforms are handing fact-checking to automated systems. Meta ended its US third-party fact-checking programme in April 2025 [12], and 447,083 posts on X tagged Grok to request a fact check between March and September 2025, yet the bots agreed with professional fact-checkers only about half the time [11]. Benchmarks such as FEVER [1], SciFact [2] and AVeriTeC [3] score a verdict and its evidence against an answer key, so the task has the automatic reward that reinforcement learning (RL) needs. Prior work uses RL to make fact-checkers cite evidence [6] or verify in several stages [7], and to train calibrated confidence and abstention for question answering [8, 9]; we found no work that trains confidence and abstention for fact verification.

Problem statement

Given a claim, output a verdict (Supported / Refuted / Not Enough Info), the Wikipedia sentences it rests on, and a confidence. Our baseline on 900 FEVER claims shows the problem: with the correct evidence in front of it, a 2B model (Qwen3.5-2B) is right 63% of the time against 95% for a 180B model, labels almost everything Supported (catching 30% of false claims), and states confidence that carries no information (ECE 0.51). We ask whether RL on a single 16 GB GPU can teach a small model to weigh evidence, state honest confidence, abstain when evidence is insufficient, and treat calling a false claim true as the costlier mistake.

Approach

A retriever (BM25 + title matching over 5.4M Wikipedia pages, 87.5% page recall@5, already built) feeds two learners.

(1) Verifier: an SFT probe first checks whether 2B has the capacity for the task (else 4B); the model is then trained with GRPO [5] + LoRA on a reward combining correctness weighted by error severity, evidence F1, and a Brier calibration term. A multi-turn variant, where the model issues its own searches, is compared against it.

(2) Controller: a small policy trained on CPU from logged verifier outputs decides to search again, decompose the claim, verify, abstain or commit, paying a cost per search.

Evaluation: one shared harness reports accuracy, per-label recall, FEVER score, ECE/Brier and accuracy-cost curves, against SFT, temperature-scaling, format-only and random-reward [10] controls, the FEVER symmetric test set [4], and transfer to SciFact and AVeriTeC.

Team roles and deadlines

|  | RL group (learning) | Agentic group (environment, tools, evaluation) |
| --- | --- | --- |
| Roles | RL-1 verifier training · RL-2 reward & calibration · RL-3 controller | AG-1 retrieval & tools · AG-2 agent loop & multi-turn RL · AG-3 eval harness, data, demo |
| Wk 1 | SFT capacity probe, 2B/4B decision; reward fixes | Agent loop skeleton; dataset loaders; interfaces and harness frozen |
| Wk 2–3 | First GRPO runs; reward ablations | Prompted agentic baseline; multi-turn GRPO |
| Wk 4–5 | Controller training and cost sweep | Transfer to SciFact/AVeriTeC; failure audit; demo |
| Wk 6 | Final report, slides and live demo (joint) |  |

Joint reviews in weeks 2, 4 and 6; AG-3 owns the only harness allowed to produce reported numbers.

Risk assessment

2B model lacks capacity: the week-1 SFT probe decides; switch to 4B before any GRPO time is spent.

Gains come from output format, not judgment: format-only and random-reward ablations separate the two.

Model abstains on everything (reward hacking): tune the NEI reward; report the accuracy-coverage curve.

Controller adds nothing over one search: evaluate on retrieval-miss and multi-hop claims, where it should matter.

One GPU shared by two training runs: GPU calendar; controller trains on CPU; ablations run overnight.

Each of the three claims (accuracy, calibration/abstention, cost-aware control) is reported separately, so one failing does not sink the others; the measured baseline is already a result.

References

[1] J. Thorne, A. Vlachos, C. Christodoulopoulos, A. Mittal. FEVER: a large-scale dataset for Fact Extraction and VERification. NAACL, 2018.

[2] D. Wadden et al. Fact or Fiction: Verifying Scientific Claims. EMNLP, 2020.

[3] M. Schlichtkrull, Z. Guo, A. Vlachos. AVeriTeC: A Dataset for Real-world Claim Verification with Evidence from the Web. NeurIPS Datasets and Benchmarks, 2023.

[4] T. Schuster et al. Towards Debiasing Fact Verification Models. EMNLP-IJCNLP, 2019.

[5] Z. Shao et al. DeepSeekMath: Pushing the Limits of Mathematical Reasoning in Open Language Models. arXiv:2402.03300, 2024.

[6] Q. He, C. Qian, X. Chen, B. He, Y. R. Fung, H. Ji. Veri-R1: Toward Precise and Faithful Claim Verification via Online Reinforcement Learning. arXiv:2510.01932, 2025.

[7] R. Yang, S. He, S. Zhu, C. Yu. From Verdict to Process: Agentic Reinforcement Learning for Multi-Stage Fact Verification. arXiv:2606.13262, 2026.

[8] M. Damani et al. Beyond Binary Rewards: Training LMs to Reason About Their Uncertainty. arXiv:2507.16806, 2025.

[9] Z. Wei et al. TruthRL: Incentivizing Truthful LLMs via Reinforcement Learning. arXiv:2509.25760, 2025.

[10] R. Shao et al. Spurious Rewards: Rethinking Training Signals in RLVR. arXiv:2506.10947, 2025.

[11] T. Renault, M. Mosleh, D. G. Rand. @Grok Is This True? LLM-Powered Fact-Checking on Social Media. PsyArXiv, doi:10.31234/osf.io/85quw, 2025.

[12] Meta. More Speech and Fewer Mistakes. about.fb.com/news/2025/01/meta-more-speech-fewer-mistakes, 7 January 2025.